4/17/26

Present: Everyone

Issues:

- Clarify Data flow

- Update class diagram

- Architecture Design

- Save firebase package to betterDay github

- Review DTD in context of updated class diagram

- Clarify document upload to github

- Review SRS

  - Revisions to functional requirements

    - Note which ones we are likely cutting

  - Revise non-functional requirements

  - Review for changes from JSON to firebase

- Backlog Fix

  - Cross user stories we are not completing

  - Add new user stories to ensure work is contributing to requirements

- Code Contribution

- Contribution Table

- Sprint Review

Everyone: video

Gavin: DTD, compile videos

Will: change data types to fit discussion

Tom: accordion fold, revisions to Use Case, Sprint Review finish

4/10/26

Present: Tom, Ben, Daniel

Absent and accounted for: Gavin

Absent not accounted for: Will

Beginning of Deliverable 4

Issues from before we will need to address:

- The online communicating component

  - Looking at possibility of using superbase

- Datastructure

  - The fundamental object

    - Splitting into 3 different objects

      - Task

      - Event

      - Task event

    - We will need to update the UML

- We want to revise our interaction between front end, middle software and back end software

- Assignments -red by Tuesday

  - Daniel: day view finished, sticky time placement, cells for calendar aware of what time it is currently, make calendar button for view to work, line/highlight for current day (backup will)

  - Ben

    - Research the data flow and middle software

    - Settings page

    - Work on Middle software (starting at least)

    - Small CRUD operations

      - E.g. create a task and it shows up in cell

      - Calendar activity

    - Ics handling research

  - Ben & Daniel: try to resolve the ics issues we had

  - Tom -

    - Detailed Technical Design (Gavin & Will Backup)

    - Redefined object for task/event, test for object (Will backup)

  - Gavin & Tom Revisions to documents from deliverable 2

  - Will -

    - we want to have minimum firebase/superbase connectivity

      - Daniel is creating a login field popup/modal

      - If we are unable to login, the field stays up

      - Login/username needs to match what’s in firebase

      - Once there is match, then the modal goes away

    - Tom is updating object, we need to make sure backend saves match new objects

      - Make sure json supports new object

    - Delete - CRUD

    - Make it so multiple tags can be selected in create modal

    - Reach out to Daniel and come up with plan on how to have edit modal work

  - Gavin -

    - fix sizing constraints

      - Font size esp at mobile size

      - Change rim for headers to be like 1.5-2 (talk to Ben if you have questions)

    - Components for habit tracker (e.g. just examples don’t need to do more than 1 but more is better)

      - Circles or color for progress

      - Use existing stuff for calendar to make a grid or calendar appear for monthly habit tracker view

      - Actual text for FAQ

      - FAQ styling

4/7/26

Deliverable 3, we have extension to tomorrow at midnight

All present but Ben who did do work over weekend.

The big thing:

Have last commits made by meeting tomorrow

Meet either from 2-2:30 if possible or discord later if that not possible to do video.

What’s been done:
New Calendar set up

Seems that the tests are working but there are ‘nonfatal errors’ when Daniel does uploads.
Daniel is going to take a screenshot and show Ben

Modal Set up

All it does when you hit ‘add task’ add to console

New Calendar needs styling

Malicious upload status?
	There are tests but malicious code commits are still getting past it

We were trying to have something external for the Calendar But Daniel is running into issues. The errors are seeming to be from some node.js outdated issue but that doesn’t make se

For the other big things:

- Can we get from console to the todo list for the create? No functionality on create just do?

  - Daniel says possible

4/3/26
Troy is sitting on meeting b/c we asked for extension

For revision

- Gavin SRS

- Ben is handing the KANBAN and github updates & resubmission

- Tom is updating functional/nonfunctional requirements, and user stories with Will and Daniel to make more granular

For coding requirements:

- Will: get types to match domain model, help daniel with online

- Ben will make the modal, and tests for nefarious commits, possible css with calendar

  - If something happens, cut back on calendar

  - Get tasks others are required on by sunday

- Daniel will get the task to go to the todo, online model

Other non functional requirements

- “How many clicks” minus typing

To improve:

- For sprint review we need to focus more on who is responsible for the sprint review and how we can improve

New deliverable due date is wednesday

Tuesday meeting to update user stories to reflect what was done

3/31/26

Tom, Gavin and Daniel Ben later

Working on class diagram

Work EG Backlog/Deliverable 3/ Domain Model

Debated how to split up the infrastructure setup for task which is the basetype for both events and todo

Confirmed revisions making to SRS for deliverable 1

Discussed making more specific deliverables for the KANBAN

Without backend manager we are behind on our

Gavin ask for extension

Resources:
For the habit tracker:
https://echarts.apache.org/en/index.html

Also for habit tracker:

https://github.com/grubersjoe/react-github-calendar

We can’t 1:1 this since it draws on github but this does have the changing color system that the habits would be based off of

3/27

Only the 3/24 crowd made it. Talked about concerns for the data infrastructure and confirmed Tuesday being meeting to make class diagram as more people should be present

3/24/26

So the big takeaways

- We need new opensource for mobile

- We need modal

- We need CR up and running for event and task of CRUD

Tom is not going to be as available this week

We need one online element for the app

- Email for calendar events as a possibility for online

- We may need to do online login for storing on server

We need 2 full implementations

- Try to get a better online opensource calendar/task manager

- If we are able to get mobile calendar we can add and add events to

- Or if we can get task with tags up might be enough

There are some things everything is dependent on. For this week we will absolutely need

- We will need at least CR up and running for CRUD

- We will need to have our modal with some functionality

- With these things then we can work on event and task creation (possibility tag) and we can get credit for the full functionality for a couple features

Tom:

- Sprint review

- If we get feedback: SRS and Use case models

- User stories/requirements we are committing to for this sprint

- Possibly try to help with opensource repositories

Daniel & Will

- Find new opensource project with infrastructure and mobile compatibility

- Modal

- Create and Read functionality for event and task

- Functional task page

Will:

- Definite CR of CRUD

- Login and likely user save to external server instead of local

Ben, Daniel, WIll

- Domain model

Ben:

3/13/26 Sprint review

Daniel is writing this.

We have:

- CRUD

- calendar that allows changing months

- switching views (month, week, day)

- reading a test event

- FAQ page

3/12/26 Wizard of Oz final touches

Tom & Gavin Wizard of OZ final touches

- Working on finishing up the Wizard of Oz prototype

- Added menu level filter icon to filter for any field

- Discussed miscommunication about what the habit page was. Tom thought it was a habit like ‘drink water’ and Gavin went with % of tasks completed. Decided on Gavin’s version

- Tom wrote script ~3 pages

- Added more text to prototype to make easier to manage

- Refactored some of the parental hierarchy so that we could have tasks and calendar have similar modals pop up in their creation

- Developed more of separate to do section grouped by date. Possibly want to switch to format more like what github uses?

3/10/26 Task Management meeting

Tom is sick and out of commission with some things he hoped to do by now. Mainly focusing on trying to get script and help with the Wizard of Oz part of the project. Ensure we have new userstories for the deliverable that match those intermediary steps.

Daniel: found some good opensource calendars we are able to incorporate into our app- React Big Calendar

Gavin: working on the more robust model of app up and running. Using Figma to get our ‘paper model’ wizard of oz to work with clickable functionality

Will: learning architecture from the opensource projects we have found and implementing CRUD

3/6/26 Sprint Review:

Developers (Tom, Daniel, Will) - look at online opensource calendars and task managers to see exactly what we need for structure. Much better to build this up from something that exists than from scratch

Potential goals for structure:

Creating utilities (UI button variables, menu buttons, etc)

Modal for tags/filter (make interactable even if not saving)

Get calendar to work

FAQ page

Overall things of note:

More SRS are needed to work

Daniel, as front end developer will build up a more production ready menu

Will- work on CRUD more, but find some opensource documents first see if we can borrow something that exists as much as possible

Designer- have our model ‘look good’

Daniel & Will - focus on architectural design but reach out to Ben if you need help

Tom: Use case diagrams and descriptions -mvc architecture; Transfer logs to Kanban

For saving architecture: let’s see if we can parse json as csv

2/27/26

-Tom notetaking

Ensuring we’ve got everything for Deliverable 1

(Personally I’m struggling with getting a couple things in Github, talking over with Ben about them)

Requirements from Brightspace

- Start by going over prior deliverables and going over corrections

  - Tom is handling this

- Updated project description.

  - Tom is handling this

- Every student should commit to github in some way

  - Gavin did the wire markup but that’s in issues not code itself so we are having Gavin do another update

- Readme -

  - Works on everyone’s machine

  - Should detail installation and build process

  - Quality checking build instructions

- Update user stories

  - Everyone did.

  - Tom made last change and uploaded as .txt to github

  - Will need to later ensure we have organization

- Product backlog and sprint backlog

  - Should match

  - Same ids

  - Daniel and Will say that they match

- Going over with the lead for user stories

  - Tom has updated

  - Will will finish updating

- Userstories

  - Does it match

- Quality checking match

  - Github issues that are to ensure we have matching backlogs

- Grading rubric in fields

- Sprint reviews

- Ensured we got it running on Gavin’s laptop

We are debating the inclusion of size - Tom will state some sizes for them

2/24/26 Task Management:

Tom: user stories, requirements

Daniel & Will: set up matching Primary Key for our Sprint and Product backlog

Gavin: all set with our digital mockup

Daniel: focus on minimum requirements for this

- Menu buttons - clickable

- Pages for habits and calendar

- Does not need to be filled in, just needs bare requirements

2/26/26 Weekly Standup

Appointing Scribe: Thomas Frisk

Backup Scribe: Daniel

New business:

~22 functional requirements

~15 non functional requirements

For now 6-7 requirements

The system shall have a task section

The system shall have a menu

The system shall have an interactive calendar

The system shall have linked data between the calendar and task list

The system shall have tags for events and tasks that can be filtered

The system shall toggle between views for task and Calendar: tasks and habits

The system shall let tasks have colors

Monthly & weekly views

The system shall have a task section

The system shall have a menu

The system shall have an interactive calendar

The system shall have linked data between the calendar and task list

The system shall have tags for events and tasks

The system shall toggle between views for task and Calendar: tasks and habits

The system shall let tasks have colors

The system shall be mobile designed.

The system shall have a dark mode

Non functional req’s

Upload document fully and populate within 1 minute.

The system shall create tasks and make it visible in UI within 1 second 90% of the time

The system shall display an error message if a task does not complete within time frame

The system shall save to computer to protect user privacy

The system shall only save 4 years information to preserve…

The system shall comply with WCAG 2.1 level AA.

Daniel and Gavin will manage the backlogs

Confirm CSV for file management

What exactly we want for this week:

Minimum for this week:

Calendar view (preferably highlights date)

Task View

Make task with checkbox

Nav bar

Do not worry about tags or appearing on both

Deliverables:

Tom - functional and nonfunctional requirements - Feb 21 midnight

Tom - make components for buttons for switching Monday

Daniel - make nav bar work, react state for switching between views